DASIGConnect Refactoring Evidence

MVP Validation Findings to Implemented Improvements

| Project | DASIGConnect |
| --- | --- |
| Evidence period | September–October 2026 |
| Repository | dasigconnect-dev/DASIGConnect |

# 1. Evidence Basis

This report links shipped changes to the MVP validation conducted with 15 participants across 16 role-based sessions. The source findings reported 37.5% independent task completion, a mean SUS score of 61.8, low AI exposure (6 of 16 sessions), and mobile difficulty locating review actions. Evidence below is limited to behavior verified in repository history.

# 2. Traceability Summary

| MVP finding | Implemented response | Evidence | Status |
| --- | --- | --- | --- |
| #2: first-time users needed help | Expanded view-only composer guidance from four generic steps to thirteen contextual steps. | PR #326 b4dc556 | Implemented |
| #4: review actions hard to find on mobile | Clarified queue-card actions, added mobile review flow, and kept submission controls reachable. | PR #329, #363 | Implemented |
| #3: low exposure to AI assistance | AI caption requests now save an unsaved draft first; selected images can activate media suggestions and media changes autosave. | PR #268, #333, #335 | Partially implemented |
| #1: readiness score confused completion | Required gate is still mixed with a 0–100 readiness score in current code. | Current source audit | Open |
| #5: one-at-a-time invitations | No verified bulk/CSV invitation implementation was found for this evidence report. | Current source audit | Open |

# 3. Interpretation

The changes preserve the role-based workflow that respondents endorsed. They focus on reachability, learnability, and non-blocking AI assistance. They do not by themselves prove that the targets have been achieved; SUS, independent completion, AI coverage, and task time must be re-measured after deployment.

# 4. Evidence A — First-Time Independence

Validation finding: Only 6 of 16 sessions were completed without help; users reported uncertainty about what to do next.

Implemented change: The composer walkthrough was expanded from four generic stops to thirteen contextual, view-only steps that open the exact panel being explained and restore the user's prior state afterward.

Evidence: PR #326 — View-only composer guide covering every step and panel; merge commit b4dc556.

| BEFORE | AFTER |
| --- | --- |
| submissionComposerTourSteps = [ "3-Step Composer Workflow", "Upload & Select Media", "Caption Tools & Templates", "Preview & Controls" ]; | COMPOSER_TOUR_VIEWS = { readiness: { step: "media", panel: "readiness" }, ai: { step: "details", panel: "ai" }, templates: { step: "details", panel: "templates" }, submit: { step: "schedule" } }; // 13 contextual steps total |

Expected measurable effect: Higher first-attempt completion, fewer help requests, and improvement toward SUS ≥70. This requires re-validation; it is not claimed as achieved.

# 5. Evidence B — Mobile Review Operability

Validation finding: Eight of 16 sessions used phones or tablets; Moderators reported difficulty finding review actions, and Moderator SUS was 58.1.

Implemented change: Queue cards now describe the action appropriate to status instead of labeling every item “Start Review.” The review experience also received a mobile master-detail flow, view-only guidance, and persistent submission navigation refinements.

Evidence: PR #329 — Mobile review layout, single details panel, and view-only guides; merge commit 39e2bd0.

Evidence: PR #363 — Mobile responsiveness and sticky submit navigation; merge commit 714ae26.

| BEFORE | AFTER |
| --- | --- |
| <span className="val-qi-mobile-btn"> <i className="ti ti-lock" /> <span>Start Review</span> </span> | function queueCardAction(status) { if (status === "pending") return "Review"; if (status === "in_review") return "Open"; return "View details"; } <span>{queueCardAction(item.status).label}</span> |

Expected measurable effect: Higher mobile task completion and shorter submission-to-decision time, especially for urgent reviews. Device-specific acceptance tests and pilot timestamps remain required.

# 6. Evidence C — AI Assistance Is Reachable Earlier

Validation finding: Only 6 of 16 participants encountered an AI feature even though exposed users generally rated the results positively. The identified barrier was reach, not demonstrated output quality.

Implemented change: Caption generation can now save an unsaved draft and upload its media before invoking AI. Separately, image selection can activate media suggestions without title/caption/tags, and media mutations autosave so the backend can process selected assets.

Evidence: PR #268 — AI caption auto-save workflow; merge commit 3f57c65 (source aa802f2).

Evidence: PR #333 — Activate media suggestions from selected images; merge commit 7cf683d.

Evidence: PR #335 — Autosave media mutations safely; merge commit df9c979.

| BEFORE | AFTER |
| --- | --- |
| const generated = await aiCaption.suggest( prompt, tone, undefined, form.caption ); | let currentId = form.id; if (!currentId) { currentId = await saveDraft({ silent: true }); } const generated = await aiCaption.suggest( prompt, tone, currentId, form.caption ); |

Expected measurable effect: More submissions reach AI assistance, supporting the ≥90% coverage target and creating enough logged interactions to evaluate acceptance and quality. Automatic caption generation on upload was not verified as fully implemented, so Priority #3 remains partial.

# 7. Verification and Remaining Work

Repository history and merged PR metadata were checked against the current dev branch.

The demo-readiness test phases raised the backend suite to 952 passing tests and added controller coverage, but these are quality controls rather than substitutes for user re-validation.

Open Priority #1: replace the blended readiness percentage with a distinct required-field submission gate and optional quality tips.

Open Priority #5: implement and verify controlled bulk/CSV invitations with per-row validation and audit logging.

Re-run role- and device-specific validation to measure independent completion, SUS, mobile turnaround, AI coverage, acceptance, quality, and drafting time.

# 8. Source Record

Primary validation source: docs/rtm req/DASIG MVP Validation Findings & Refactoring Priorities.pdf. Implementation evidence: merged GitHub pull requests and the corresponding repository diffs listed above. Prepared for Folder 01 refactoring evidence submission.